LOCARA ATLAS

Enterprise Dataset Delivery Platform

MVP Product Requirements Document

| Product | Locara Atlas |
| --- | --- |
| Version | 1.0 — MVP Specification |
| Owner | Dheeraj Verma, Locara AI |
| Status | Ready for Development |
| Target | MVP in 1–2 Weeks |
| Prepared | May 2026 |

# 1. Executive Summary

Locara AI collects and delivers egocentric household video datasets for robotics and embodied AI training. Currently, datasets are shared via Google Drive folders and CSV spreadsheets — a workflow that looks unprofessional, limits discoverability, and reduces the perceived value of the data.

Locara Atlas is a private, invitation-only web portal that transforms this into a premium client experience. Clients receive a login link, sign in, and immediately see a curated, searchable, filterable view of the video datasets assigned to them — with real video playback, metadata panels, and QA compliance details.

The Core Business Impact Before Atlas: Client receives Drive folder + spreadsheet. Feels like a vendor. After Atlas: Client logs into a branded platform. Feels like an AI infrastructure partner. This single change affects pricing, trust, retention, and enterprise conversion rate.

# 2. MVP Scope — What We Are and Are Not Building

This document specifies only the MVP. The goal is a working, impressive client-facing portal in 1–2 weeks. All advanced features are explicitly deferred to V2.

## 2.1 MVP Includes

- Secure login with email and password

- Admin panel to create clients and assign video collections

- Collections page — Netflix-style browsing of dataset groups

- Dataset Explorer — searchable, filterable grid of video cards

- Video Detail Page — real video streaming with metadata panel

- Basic analytics dashboard (total videos, hours, task breakdown)

- Dataset request form — clients can request more data

## 2.2 MVP Does NOT Include

- Annotation overlays, bounding boxes, or pose tracking

- AI-powered semantic search (planned for V2)

- Watermarked downloads

- Client-specific branding / white-labeling

- API access for clients

- CSV bulk upload automation (admin manually seeds data for MVP)

- Payment or marketplace functionality

# 3. Users and Roles

## 3.1 Role: Admin (Locara Internal Team)

This is the Locara operations team — specifically Dheeraj and whoever manages datasets.

- Create and manage organizations (client companies)

- Create user accounts and assign them to an organization

- Create collections and assign videos to them

- Assign which collections a client organization can see

- View all data, all clients, full analytics

- Receive and respond to dataset requests

## 3.2 Role: Client Viewer (Robotics/AI Company)

These are the paying clients — robotics researchers, computer vision engineers, embodied AI teams at companies like Measurement Labs, RIME, etc.

- Log in with credentials provided by Locara

- See ONLY the collections and videos assigned to their organization

- Browse, search, filter, and watch videos

- View metadata and QA/compliance status

- Submit requests for additional datasets

- Cannot see other clients' data under any circumstance

Critical Security Requirement Row-level security must be enforced at the database level (Supabase RLS policies). A client from Organization A must NEVER be able to access data from Organization B, even by manipulating URLs or API calls. This is non-negotiable.

# 4. Recommended Tech Stack

This stack is chosen for speed of MVP development, low cost, and clean scalability path.

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 15 + TypeScript | Fast, SEO-friendly, excellent developer ecosystem |
| Styling | Tailwind CSS + shadcn/ui | Rapid, consistent, premium-looking UI components |
| Animations | Framer Motion | Smooth transitions that make the app feel premium |
| Backend / Auth | Supabase | Auth, PostgreSQL DB, row-level security, storage metadata all in one |
| Video Storage | Cloudflare R2 or AWS S3 | Cost-effective object storage; videos streamed via URL |
| Video Streaming | Native HTML5 or Cloudflare Stream | Direct MP4 streaming for MVP; upgrade to CDN-backed stream for scale |
| Hosting | Vercel | One-command deployment, auto CI/CD, free SSL |

Important Architecture Decision Videos are NEVER stored inside the application repository. Only the video URL (pointing to S3/R2/Cloudflare) is stored in the database. The app streams the video dynamically from the external URL. This keeps the app lightweight, fast, and scalable to 100,000+ videos.

# 5. Database Schema

All tables should be created in Supabase PostgreSQL. Row-Level Security (RLS) must be enabled on all tables.

## 5.1 organizations

Represents a client company (e.g., Measurement Labs, RIME).

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated primary key |
| name | text NOT NULL | Company name e.g. 'Measurement Labs' |
| logo_url | text | Optional logo URL for future branding |
| created_at | timestamptz | Record creation timestamp |
| is_active | boolean DEFAULT true | Soft disable client access without deletion |

## 5.2 users

Both admin and client users. Role field determines what they can access.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Must match Supabase Auth user id |
| organization_id | uuid FK → organizations | Which company this user belongs to |
| name | text NOT NULL | Display name |
| email | text UNIQUE NOT NULL | Login email |
| role | text CHECK IN ('admin','client') | Determines permissions throughout the app |
| created_at | timestamptz | Record creation timestamp |
| is_active | boolean DEFAULT true | Deactivate access without deleting account |

## 5.3 collections

A named group of videos, e.g. 'Kitchen Activities Dec 2025'. Each collection belongs to one organization.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated primary key |
| organization_id | uuid FK → organizations | Which client can see this collection |
| title | text NOT NULL | e.g. 'Kitchen Activities — December 2025' |
| description | text | Short description shown on collection card |
| cover_image_url | text | Hero image URL for the collection card |
| tags | text[] | e.g. ['cooking', 'dishwashing', 'urban'] |
| is_published | boolean DEFAULT false | Admin must explicitly publish before client can see |
| created_at | timestamptz | Record creation timestamp |

## 5.4 videos

The core dataset record. Each video belongs to a collection. This table is seeded with your real dataset metadata.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated primary key |
| collection_id | uuid FK → collections | Which collection this video belongs to |
| video_id | text NOT NULL | Original ID e.g. 'VID_001' |
| worker_id | text | Anonymized worker ID e.g. 'RANI_W622' |
| task_type | text[] | Human-readable tasks e.g. ['Making Tea'] |
| normalized_tags | text[] | Machine tags e.g. ['tea_preparation'] |
| duration_minutes | integer | Duration in minutes |
| video_length | text | Display format e.g. '0:08:20' |
| environment | text | e.g. 'Urban 1RK' |
| recording_date | date | Date of recording |
| video_url | text NOT NULL | Full streaming URL (S3/R2/direct MP4) |
| thumbnail_url | text | Preview image URL |
| file_size | text | e.g. '3.73 GB' |
| resolution | text | e.g. '1080p' |
| frame_rate | text | e.g. '60fps' |
| audio_quality | text | e.g. 'Good' |
| hands_visible | boolean | Whether hands are visible in the frame |
| lighting_quality | text | e.g. 'Good' |
| pii_check_status | text | e.g. 'No PII' or 'Blurred Required' |
| qa_status | text DEFAULT 'Pending' | 'Verified', 'Pending', 'Rejected' |
| created_at | timestamptz | Record creation timestamp |

## 5.5 dataset_requests

Submitted by client users to request additional data from Locara.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated primary key |
| organization_id | uuid FK → organizations | Which client submitted this |
| user_id | uuid FK → users | Which user submitted this |
| task_type | text | What kind of activity they need |
| environment | text | Indoor/outdoor/specific environment |
| hours_needed | integer | How many hours of footage |
| deadline | date | When they need it by |
| notes | text | Any additional requirements |
| status | text DEFAULT 'Submitted' | 'Submitted', 'Under Review', 'Approved', 'Delivered' |
| created_at | timestamptz | Record creation timestamp |

## 5.6 access_logs

Audit trail of important user actions. Critical for enterprise clients who ask about data access controls.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated primary key |
| user_id | uuid FK → users | Who performed the action |
| action | text NOT NULL | e.g. 'video_view', 'collection_view', 'request_submitted' |
| resource_id | text | ID of the video or collection accessed |
| created_at | timestamptz | When the action occurred |

# 6. Row-Level Security (RLS) Policies

These Supabase RLS policies are mandatory. Without them, a client could access another client's data.

## 6.1 collections Table

- Admin: can SELECT, INSERT, UPDATE, DELETE all rows

- Client: can SELECT only where organization_id matches their own organization_id from the users table

## 6.2 videos Table

- Admin: full access

- Client: can SELECT only videos where collection_id belongs to a collection the client's organization owns

## 6.3 dataset_requests Table

- Admin: can read and update all requests

- Client: can INSERT new requests, SELECT only their own organization's requests

# 7. Page-by-Page Specifications

## 7.1 Login Page

The very first screen a client sees. This must feel premium — it sets the tone for the entire experience.

### Visual Design

- Full-screen dark background with subtle gradient

- Centered glassmorphism card (blurred background, slight border glow)

- Locara Atlas logo/wordmark at the top of the card

- No navigation bar, no distractions — pure focus on login

### Fields and Interactions

- Email input field (with label)

- Password input field (with show/hide toggle)

- 'Sign In' button — full width, brand color, smooth hover state

- 'Forgot Password' link — subtle, below the button

- Error state: clear inline error message if credentials are wrong

- Loading state: spinner inside the button while authenticating

### Behavior After Login

- Admin role → redirect to Admin Dashboard

- Client role → redirect to Collections page

- Session should persist — user should not need to re-login for 7 days

## 7.2 Dashboard Page

The first page clients land on after login. It should immediately communicate scale, quality, and professionalism.

### Metric Cards (Top Row)

Four large animated cards showing:

- Total Videos in their assigned collections

- Total Dataset Hours (sum of duration_minutes / 60, formatted as '18.5 hrs')

- Number of Collections assigned

- Compliance Rate (% of videos with pii_check_status = 'No PII')

### Charts Section

- Task Distribution — horizontal bar chart showing count per task type (Cooking, Dishwashing, Laundry, etc.)

- Resolution Breakdown — donut chart (1080p vs 720p vs other)

- FPS Distribution — bar chart (30fps vs 60fps vs other)

### Recent Activity

- Table showing the 5 most recently added videos (video ID, task, date added)

### Quick Links

- 'Browse Collections' button → Collections page

- 'Search Dataset' button → Dataset Explorer

## 7.3 Collections Page

Netflix-style browsing of dataset groups. This is where the client understands the structure of what they have access to.

### Layout

- Page title: 'Your Collections'

- Responsive grid: 3 columns on desktop, 2 on tablet, 1 on mobile

- Each card is a Collection Card (see spec below)

### Collection Card Specification

- Cover image — full-bleed thumbnail, 16:9 aspect ratio

- Title — bold, white text overlaid on image with gradient overlay at bottom

- Number of videos — e.g. '12 videos'

- Total hours — e.g. '1.8 hrs'

- Tags — up to 3 tag pills (e.g. Kitchen, Cooking, 1080p)

- Hover state: slight scale-up (1.03x), shadow deepens, cursor becomes pointer

- On click: navigate to Collection Detail page

### Collection Detail Page

- Hero banner with cover image and title

- Collection stats: video count, total hours, environments, date range

- Grid of video cards for all videos in the collection

- Same search and filter bar as Dataset Explorer (scoped to this collection)

## 7.4 Dataset Explorer Page

The most important page in the product. This is where clients spend the most time validating data quality.

### Layout

- Left sidebar: filter panel (240px wide, fixed on scroll)

- Main area: search bar at top, results grid below

- Top right: grid/list toggle, sort dropdown, result count

### Search Bar

- Full-width search input at top of page

- Placeholder: 'Search by task, environment, video ID...'

- Searches across: task_type, normalized_tags, environment, video_id, worker_id

- Results update in real-time as user types (debounced 300ms)

### Filter Panel — Full Specification

| Filter Name | Input Type | Data Source | Behavior |
| --- | --- | --- | --- |
| Task Type | Multi-select checkboxes | Distinct values from task_type column | OR logic — show if any selected tag matches |
| Environment | Multi-select checkboxes | Distinct values from environment column | OR logic |
| Duration | Range slider | Min/max from duration_minutes | Show videos within selected minute range |
| Frame Rate | Radio buttons | 30fps / 60fps / All | Filter by exact frame_rate value |
| Resolution | Radio buttons | 1080p / 720p / All | Filter by exact resolution value |
| Audio Quality | Radio buttons | Good / Poor / All | Filter by audio_quality value |
| PII Status | Radio buttons | No PII / Blurred Required / All | Filter by pii_check_status value |
| Hands Visible | Toggle switch | Boolean | When ON, show only hands_visible = true |
| Lighting Quality | Radio buttons | Good / Poor / All | Filter by lighting_quality value |

Filter interactions: All filters are combinable (AND logic between different filters, OR within same filter). A 'Clear All Filters' button appears when any filter is active. Active filter count badge shows on the filter panel header.

### Sort Options

- Newest First (default) — by recording_date DESC

- Oldest First — by recording_date ASC

- Longest Duration — by duration_minutes DESC

- Shortest Duration — by duration_minutes ASC

### Video Card Specification (Grid View)

- Thumbnail image — 16:9, rounded corners, lazy loaded

- Duration badge — bottom left of thumbnail, e.g. '8:20'

- QA badge — top right of thumbnail: green 'Verified' or yellow 'Pending'

- PII badge — top left of thumbnail: blue 'No PII' or orange 'Blurred Req.'

- Video ID — small muted text below thumbnail

- Task labels — horizontal scrolling chip row (e.g. 'Making Tea')

- Environment — icon + text (e.g. '🏠 Urban 1RK')

- FPS and Resolution — small metadata row at bottom

- Hover state: thumbnail brightens slightly, play icon appears centered

- On click: navigate to Video Detail page

### Video Card Specification (List View)

- Full-width row with thumbnail on left (120px wide)

- All metadata in columns to the right

- Useful for scanning many videos quickly

### Pagination

- 24 videos per page in grid view, 50 in list view

- Page number controls at bottom

- Result count shown: e.g. 'Showing 1–24 of 87 videos'

## 7.5 Video Detail Page

The deepest level of the product. When a client opens this page, they are evaluating whether this video is suitable for their training data. Every detail matters here.

### Page Layout

- Left column (65% width): Video player + activity timeline + related videos

- Right column (35% width): Metadata panel (sticky on scroll)

- Dark background to make the video feel cinematic

### Video Player Requirements

- Large responsive player that fills the left column

- Streams directly from the video_url stored in the database

- Controls: Play/Pause, Seek bar with timestamps, Volume, Playback speed (0.5x, 1x, 1.5x, 2x), Fullscreen

- Loading skeleton while video URL is fetching

- Buffering indicator (spinner overlay) while video is loading

- Error state: friendly message if video URL fails to load

- Do NOT autoplay — wait for user to press play

### Activity Timeline

Displayed below the video player. Shows the task breakdown for the video.

Example: VID_002 Activity Timeline 00:00 – 04:30 → Cutting Vegetables 04:30 – 12:15 → Cooking Meal 12:15 – 16:03 → Dishwashing Note: For MVP, these are manually entered or inferred from task_type. In V2, this will be driven by real annotation timestamps from the annotations table.

### Right Metadata Panel

### Section A — Core Information

| Field | Value Example |
| --- | --- |
| Video ID | VID_002 |
| Worker ID | RANI_W622 (anonymized) |
| Recording Date | December 2, 2025 |
| Environment | Urban 1RK |
| Duration | 16 minutes (0:16:03) |
| File Size | 3.73 GB |

### Section B — Technical Specs

| Field | Value Example |
| --- | --- |
| Resolution | 1080p |
| Frame Rate | 60 fps |
| Audio Quality | Good |
| Lighting Quality | Good |
| Hands Visible | Yes |

### Section C — Compliance

| Field | Value Example |
| --- | --- |
| PII Check Status | No PII ✓ |
| QA Status | Verified ✓ |
| Annotation Status | Completed |

### Action Buttons (below metadata panel)

- 'Download Metadata' — downloads a JSON file with all metadata fields for this video

- 'Request Similar Data' — opens the dataset request form pre-filled with this video's task type and environment

### Related Videos Section

- Horizontal scrolling row of 4–6 video cards below the main player

- Shows videos from the same collection with similar task_type or normalized_tags

- Label: 'More from this Collection' or 'Similar Tasks'

## 7.6 Admin Panel

Only accessible to users with role = 'admin'. Should be a separate section of the app, clearly distinct from the client view.

### Admin Sidebar Navigation

- Organizations

- Users

- Collections

- Videos

- Dataset Requests

- Analytics

### Organizations Management

- Table view: organization name, user count, collection count, active/inactive status, created date

- 'Create Organization' button → modal form with fields: Name, Logo URL (optional)

- 'Edit' and 'Deactivate' actions per row

### Users Management

- Table view: name, email, organization, role, active status, created date

- 'Create User' button → modal form: Name, Email, Organization (dropdown), Role (dropdown: admin/client)

- Creating user triggers Supabase Auth invite email to the user

- 'Deactivate' action — disables login without deleting account

### Collections Management

- Table view: title, organization, video count, published status, created date

- 'Create Collection' button → modal form: Title, Description, Organization (dropdown), Cover Image URL, Tags

- 'Publish / Unpublish' toggle — controls client visibility

- 'Assign Videos' → opens a video picker where admin selects which videos to include

### Videos Management

- Table view: video ID, task type, collection, worker ID, PII status, QA status, created date

- For MVP: admin manually adds videos via a 'Add Video' form

- Form fields: all fields from the videos schema (Section 5.4)

- 'Edit' action per video — opens same form pre-filled

- 'Delete' action — with confirmation dialog

### Dataset Requests Management

- Table view: client name, organization, task type, hours needed, deadline, status, submitted date

- Admin can update status (Under Review, Approved, Delivered, Closed)

- Admin can add internal notes to a request

## 7.7 Dataset Request Page (Client View)

Allows clients to formally request additional data directly from within the portal.

### Request Form Fields

| Field | Input Type | Required? | Notes |
| --- | --- | --- | --- |
| Task Type | Text input or multi-select | Yes | e.g. 'Cooking', 'Laundry' |
| Environment | Dropdown | Yes | Urban 1RK, Urban 2BHK, Rural, Outdoor, Other |
| Hours Needed | Number input | Yes | Approximate hours of footage |
| Deadline | Date picker | Yes | When they need delivery |
| Special Requirements | Text area | No | Resolution, lighting, hands visibility, etc. |
| Notes | Text area | No | Any additional context |

### Request History

- Below the form, show a table of all previous requests from this organization

- Columns: Request Date, Task Type, Hours, Deadline, Status

- Status shown as a colored badge (yellow: Submitted, blue: Under Review, green: Delivered)

# 8. Navigation Structure

## 8.1 Client Navigation (Sidebar)

| Nav Item | Route | Icon | Visible To |
| --- | --- | --- | --- |
| Dashboard | /dashboard | BarChart icon | All clients |
| Collections | /collections | Grid icon | All clients |
| Dataset Explorer | /explorer | Search icon | All clients |
| Dataset Requests | /requests | FileText icon | All clients |
| Settings | /settings | Settings icon | All clients |

## 8.2 Admin Navigation (Sidebar)

| Nav Item | Route | Visible To |
| --- | --- | --- |
| Admin Dashboard | /admin | Admin only |
| Organizations | /admin/organizations | Admin only |
| Users | /admin/users | Admin only |
| Collections | /admin/collections | Admin only |
| Videos | /admin/videos | Admin only |
| Requests | /admin/requests | Admin only |
| Analytics | /admin/analytics | Admin only |

# 9. Dataset Taxonomy — Normalized Tags

All task descriptions must be normalized into machine-readable tags. This is critical for consistent filtering and future AI search capability.

| Raw Task Description | Normalized Tag | Display Label |
| --- | --- | --- |
| Wash Dishes / Washing Dishes | dishwashing | Dishwashing |
| Cleaning Kitchen / Cleaning kitchen | kitchen_cleaning | Kitchen Cleaning |
| Cooking Meal | meal_preparation | Meal Preparation |
| Cutting vegetables / Cutting Vegetables | vegetable_cutting | Vegetable Cutting |
| Washing Cloths / Washing Clothes | laundry | Laundry |
| Hanging clothes / Hanging Clothes | clothes_hanging | Clothes Hanging |
| Making Tea | tea_preparation | Tea Preparation |
| Mopping | floor_cleaning | Floor Cleaning / Mopping |
| Arranging the utensils | utensil_organization | Utensil Organization |
| Arranging the bed cover | bed_making | Bed Making |
| Cleaning kitchen, Arranging utensils | kitchen_cleaning, utensil_organization | Multiple tags |

Every video in the database must have both the task_type (human-readable array) and normalized_tags (machine-readable array) populated. The developer should write a migration script to populate normalized_tags from existing task_type values using this mapping table.

# 10. Seed Data — Real Dataset Records

The following 12 records are Locara's real dataset metadata and must be seeded into the videos table. The developer should use these as the starting data for the MVP.

| Video ID | Worker ID | Task Type | Duration | FPS | PII Status | QA Status |
| --- | --- | --- | --- | --- | --- | --- |
| VID_001 | RANI_W622 | Making Tea | 8 min | 60fps | No PII | Verified |
| VID_002 | RANI_W622 | Cooking, Cutting Veg, Dishwashing | 16 min | 60fps | No PII | Verified |
| VID_003 | RANI_W622 | Dishwashing, Kitchen Cleaning | 4 min | 60fps | No PII | Verified |
| VID_004 | RANI_W1152 | Dishwashing, Laundry, Kitchen Cleaning | 15 min | 30fps | Blurred Required | Pending |
| VID_005 | RANI_W1152 | Hanging Clothes | 1 min | 30fps | Blurred Required | Pending |
| VID_006 | RANI_W1152 | Hanging Clothes, Bed Making | 1 min | 30fps | No PII | Verified |
| VID_007 | RANI_W1226 | Dishwashing, Utensil Org, Kitchen Cleaning, Cooking | 8 min | 30fps | No PII | Verified |
| VID_008 | RANI_W1226 | Laundry, Hanging Clothes | 6 min | 30fps | No PII | Verified |
| VID_009 | RANI_W1226 | Hanging Clothes, Mopping | 5 min | 30fps | No PII | Verified |
| VID_010 | RANI_W951 | Cooking, Dishwashing, Kitchen Clean, Laundry, Utensil Org | 31 min | 30fps | No PII | Verified |
| VID_011 | RANI_W1081 | Dishwashing, Kitchen Cleaning, Utensil Org | 3 min | 30fps | No PII | Verified |
| VID_012 | RANI_W1081 | Dishwashing, Cutting Vegetables | 11 min | 30fps | No PII | Verified |

All 12 videos are from the Urban 1RK environment, recorded in December 2025 at 1080p resolution with Good audio and lighting quality. Hands are visible in all videos.

Video URLs The developer will receive the real S3/Cloudflare video URLs separately from Dheeraj. These should be inserted into the video_url column for each record. Thumbnail URLs can initially use high-quality Unsplash kitchen/household images as placeholders until real video thumbnails are generated.

# 11. Design System

## 11.1 Color Palette

| Role | Color | Usage |
| --- | --- | --- |
| Primary Brand | #1A3C5E (dark navy) | Logo, headings, primary buttons |
| Accent | #2E86AB (steel blue) | Links, active states, badges, charts |
| Background | #0F0F14 (near black) | Page background (dark mode) |
| Surface | #1A1A2E (dark blue-black) | Cards, panels, modals |
| Border | #2A2A3E | Card borders, dividers |
| Text Primary | #F0F0F0 | Main body text |
| Text Secondary | #9090A0 | Labels, metadata, secondary text |
| Success | #22C55E (green) | Verified badges, PII cleared indicators |
| Warning | #F59E0B (amber) | Blurred Required badges, Pending status |
| Error | #EF4444 (red) | Error states, rejected status |

## 11.2 Typography

| Element | Font | Size | Weight |
| --- | --- | --- | --- |
| Page Titles (H1) | Inter or Geist | 32px | 700 (Bold) |
| Section Headers (H2) | Inter or Geist | 24px | 600 (Semibold) |
| Card Titles | Inter or Geist | 18px | 600 (Semibold) |
| Body Text | Inter or Geist | 14px | 400 (Regular) |
| Labels / Metadata | Inter or Geist | 12px | 400 (Regular) |
| Badges / Tags | Inter or Geist | 11px | 500 (Medium) |
| Video Duration | Mono (JetBrains Mono) | 13px | 500 (Medium) |

## 11.3 Component Library

- Use shadcn/ui as the component foundation

- All components should be overridden to match the dark theme defined above

- Do not use any light-mode or default shadcn styling without customization

- Framer Motion should be used for: page transitions, card hover states, metric card number animations, filter panel open/close, loading skeletons

# 12. Performance Requirements

| Metric | Target | Notes |
| --- | --- | --- |
| Login to Collections page load | < 2 seconds | Including auth check |
| Dataset Explorer search response | < 500ms | After user stops typing (debounce) |
| Video player first frame load | < 3 seconds | On standard broadband (50 Mbps) |
| Filter application | < 300ms | Results should update near-instantly |
| Admin panel page loads | < 2 seconds |  |
| Mobile responsiveness | All pages functional | Must work on tablet minimum |

# 13. MVP Delivery Checklist

The following checklist defines what 'done' means for the MVP. All items must be complete before the product is shared with a client.

## 13.1 Authentication

- Login page built and connected to Supabase Auth

- Password reset (forgot password) flow working

- Role-based redirect after login (admin vs client)

- Protected routes — unauthenticated users redirected to login

- RLS policies tested — client A cannot access client B's data

## 13.2 Database

- All 6 tables created in Supabase

- RLS enabled on all tables

- 12 real video records seeded with correct metadata

- At least 1 organization created

- At least 1 collection created and published

- Admin user account created and working

- Test client user account created and working

## 13.3 Client-Facing Pages

- Dashboard: 4 metric cards, 2 charts, recent videos table — all showing real data

- Collections: grid of cards, all real data, hover states working

- Dataset Explorer: search working, all 9 filters working, grid and list view working

- Video Detail: real video streaming from URL, metadata panel complete, related videos showing

- Dataset Request: form submits successfully, history table shows previous requests

## 13.4 Admin Panel

- Create/edit/deactivate organizations

- Create/edit/deactivate users with role assignment

- Create/edit/publish/unpublish collections

- Add/edit/delete video records

- View and update status of dataset requests

## 13.5 Quality

- No console errors in production build

- All pages load correctly on Chrome, Safari, Firefox

- Responsive layout tested on 1440px desktop and 768px tablet

- Loading states visible for all async operations

- Error states visible for failed API calls or video load failures

# 14. Future Roadmap (Post-MVP)

These features are explicitly NOT in scope for MVP but should be considered in architectural decisions.

## V2 (1–2 months post MVP)

- Semantic search — vector embeddings for natural language queries ('find cooking videos with visible utensils')

- CSV bulk upload in admin panel — upload spreadsheet to seed videos automatically

- Annotation viewer — timestamp-linked activity labels overlaid on video timeline

- Watermarked downloads — videos exported with client watermark

- Client analytics — per-client view of their usage (most watched, searches, time spent)

- Custom branding per organization — logo, color scheme

## V3 (3–6 months post MVP)

- API access — REST API for programmatic dataset access by client engineering teams

- Bounding box and segmentation overlays on video frames

- Dataset marketplace — external clients can browse and purchase dataset licenses

- Auto-tagging pipeline — AI-generated tags from video content

- Pose estimation previews

# 15. Glossary

| Term | Definition |
| --- | --- |
| Egocentric video | Video recorded from a first-person / head-mounted perspective, as if you are seeing through the person's eyes |
| Embodied AI | AI systems that interact with the physical world through a robotic body (manipulation, navigation, household tasks) |
| PII | Personally Identifiable Information — faces, names, or other data that could identify an individual |
| RLS | Row-Level Security — database policy that restricts which rows a user can read/write based on their identity |
| Normalized tags | Standardized machine-readable labels used for consistent filtering and search (e.g. 'dishwashing' instead of 'Wash Dishes') |
| Collection | A curated group of videos, similar to a playlist, assigned to a specific client organization |
| Organization | A client company that has access to the portal (e.g. Measurement Labs, RIME) |
| Supabase | The backend platform used for authentication, database, and permissions |
| Cloudflare R2 | Object storage service used to host video files, similar to AWS S3 but cheaper |
| Signed URL | A temporary, expiring URL that grants access to a private file — prevents unauthorized sharing |

— End of Document —